**IS GP Progress Report Form**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Course: (IS497/ IS498)** | ***IS495*** | **Section:** | ***076*** | **Group No.** | ***06*** | **Semester/Year** | ***3rd / year*** |
| **Project Title:** | Developing a Co-op training platform “AOUN”. | | | | | | |
| **Student** | **Name** | | | | **IDs** | | |
| **1** | Saleh Jamal Almutairi | | | | 442015756 | | |
| **2** | Yazeed Ayman Kordi | | | | 442020048 | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Report No.** | 🗹 1st report | 🞏 2ed report | 🞏 3ed report |
| **Completed Tasks** | * Meeting with supervisor. * Selecting project idea. * Allocation of Responsibilities Among Project Team Members. * Completed Chapter 1 (Planning). | | |
| **In Progress Tasks** | * Possible Solutions. * Overview Of Existing System. | | |
| **Next 4 weeks Tasks** | * Complete chapter 2 (Background Analysis). * Begin Chapter 3 (Requirements Analysis). * Facilitate a brainstorming session. * Conduct Interviews and survey stakeholders. | | |

|  |  |  |
| --- | --- | --- |
| **GP Status:** | | |
| 🞏 Ahead of schedule | 🗹 On schedule | 🞏 Behind schedule |

|  |  |
| --- | --- |
| **Deliverables:** | * First Meeting Form. * Project Proposal. * Draft of planning documentation. |
| **Supervisor Feedback and Review:** | |
| *The students are on the track, they submitted the initial draft of chapter 1. I need to review it followed by my comments will be addressed by the students in the following week.* | |

|  |  |  |
| --- | --- | --- |
| **Supervisor Name** | **Signature** | **Date** |
| *Prof. Abdul Khader Jilani Saudagar* | ***AKJ Saudagar*** | *27 March 2024* |